# Agile Wildcats - Group 10 - Sprint Retrospective 4 - SFWE 503 - Fall 2025

Robert Dillon | Ariel Austin | Richard Gingras | Karri Fox | Justin Larimore

## What worked well?

- Collaboration between the team members is becoming even better.

  - Understanding each of the team members' strengths as a team has helped to be able to more easily plan and assign tasks to team members in turn make the activities for the sprint to be more efficient.

- Training the AI is getting easier.

- Our velocity is at a rate that we expected

  - We are burning down requirements at a good rate.

## What didn't work out so well?

- Stressful day jobs keep getting in the way of spending time on the project.

- Identified several bugs that had to be added to the backlog.

- Multiple work trips made it so I couldn’t work on the group project for this sprint.

## What should the team change before starting the next sprint?

- As we get closer to the end of the project, we should re-evaluate the priority of the remaining issues.

- Understand if anyone one on the team was looking specifically to perform a certain task so they can learn and develop their skills and assist as a team to help them do that.