Agile Wildcats - Group 10 - Team Charter - SFWE 503 - Fall 2025

- Team Members:

| Team Member Name | Contact Information | Major/Year of Study | Format of Program | Location |
| --- | --- | --- | --- | --- |
| Justin Larimore | jlarimor@arizona.edu | MS in Software Engineering / 1 | Online | Tucson, AZ |
| Karri Fox | karrif@arizona.edu | MS in Software Engineering / 1 | Online | Tucson, AZ |
| Richard Gingras | richardcgingras@arizona.edu | MS in Software Engineering/1 | Online | Naugatuck, CT |
| Ariel Austin | arielaustin@arizona.edu | MS in Engineering Management/2 | Online | Tucson, AZ |
| Robert Dillon | rgdillon@arizona.edu | MS in Software Engineering | Online | Seattle, WA |

- Roles and Responsibilities:

Team members will rotate through roles as necessary and appropriate.

- Karri Fox – UI/UX Manager

  - Oversee all UI/UX designs

  - Set design standards for the project

- Richard Gingras – Scrum Master:

  - Coaching the team members during the sprint and responsible of maintaining sprint dashboard

  - Ensures team members have the resources they need to complete their tasks

- Ariel Austin – Project Manager

  - Develop project plan, outline scope, define objectives, identify risks, and assign resources

  - Estimate costs and define project milestones

  - Track progress of the project and make adjustments as needed

- Robert Dillon – Quality Manager

  - Create the test requirements

  - Define the quality process, including bug reporting and tracking methods

  - Review and report on product health

- Justin Larimore – Requirements Manager

  - Works with stakeholders to understand and document project goals and needs

  - Prioritize the project backlog based on several defined factors such as feasibility and value added

  - Maintains traceability of requirements with tasks and test cases

- Team Execution Plan:
We plan on approaching this project as a team and using the agile process to successfully complete the assignment. We will be tackling the ChatCat project and start by dividing it into 2 main deliverables with the first being a demo-able example of some of the deliverable requirements. The second delivery will be the finished system. Once we have split this project into 2 parts, we will then start dividing each MVP into epics. Each epic will represent a high-level goal of the system. The epics will then be further refined into features and tasks. Once we have all the tasks for the project, we will then play agile poker to assign an appropriate story point amount to each based on the effort to complete. The team will then evenly distribute tasks to the appropriate team members based on their role and strengths. Each code change will be submitted 2 days in advance of the due date to allow time for team review.

- Team Communication:

We will use Discord for real time communication and various tools such as OneDrive and GitLab for project related collaboration.

Team Meetings: We will hold a standing meeting on Tuesdays at 6:00 PM AZ Time to discuss team members' progress, roadblocks, and sprint planning. Additionally, Discord will be utilized in order for team members to check in throughout the week. Sprint specific categories and channels will be created in Discord to keep Module and Sprint discussions organized. If team members are not available to attend the meeting, they should communicate prior to the meeting they are unable to attend and plan accordingly based on their current team commitments.

Turnaround Time: All team members will agree to a 24-hour turnaround time for any discussions, feedback, or requests. If more time is needed team members should communicate this as soon as possible. If a team member has any known conflicts, they should communicate their absence as soon as possible so the remaining members can plan accordingly.

Changes to Tools/Communication: If the team feels that a change in meeting occurrences and/or tools used to effectivity progress with the class project the team should discuss these changes in advance and come to an agreement on any changes that should be made to be successful.

- Plan for Resolution of Team Dynamic Issues:

- Direct Communication: Team will keep in contact using email and Discord for regular updates. As other systems come into use, we can monitor progress on these as well, such as git check-ins and Jira updates.

- Team Vote: When a conflict can't be agreed upon, the team will put it to vote.

- Retrospectives: Discuss what went well and what we can do better as a team.

- Rotate Roles as Needed: As the project progresses, team members adopt different roles according to project stage and personal interest.

- Lack of Communication (after 24 hrs): Give the team member a reasonable amount of time after reaching out over Discord and email, then refer to professor.

- Discussion with professor: We feel free to involve the instructor in questions at any time, including resolving disagreements.

Acknowledgment of Contract

We, the undersigned, have read, understood, and agreed to the terms of this team charter.

Signatures:

- Justin Larimore

- Richard C Gingras Jr

- Ariel Austin

- Robert Dillon

- Karri fox