Agile Wildcats

Semester Project Resource Estimate

23rd September 2025

For this project we are estimating we will need 1136 Person-hours to complete this project. This estimate includes new, reused, and modified code. We have high confidence in this estimate is accurate because during our investigation phase we found an existing framework that we would be able to build on to complete all the requirements. While many of us are not experienced in the language and framework, we are confident our combined skills will be enough to pick up the needed knowledge and complete the project within the deadline. Our team continuity is high, since we are all students in the same class for the remainder of the semester working on this project together. We have a wide range of programming and project management expertise on our team that we can leverage. The project is not unprecedented, as there are many existing chat bots already out there. We can learn from those existing applications to customize our project to meet the specific SFWE requirements. There are some new tools that the team must install and configure correctly to develop the project. This will take some time and add a slight learning curve. All of these contributing factors were input to the COCOMO tool and the resulting estimates for the project are shown below. The tool predicts a total of 2750 ELOCs and an effort of about 7 person-months. This should be achievable for a team of 5 in the given semester time frame.