# Agile Wildcats - Group 10 - Sprint Retrospective 1/2 - SFWE 503 - Fall 2025

Robert Dillon | Ariel Austin | Richard Gingras | Karri Fox | Justin Larimore

## What worked well?

- Great communication and teamwork from the team over discord on helping resolving issues!

- The team was flexible as it was needed to overcome any roadblocks that came up.

- Team was highly available for working not only technically but also for other project tasks

- Leaned into everyone’s known strengths while everyone was willing to take on tasks that would allow them to learn and grow.

- Debugging issues through discord and sharing fixes.

  - Everyone participated in the debugging process, which was great!

## What didn't work out so well?

- Tool chain kept changing through the whole sprint, which meant every time I went to work on the project, I had to spend 2-3 hours getting the project to compile again taking away the time I had for working on assigned tasks.

- Some of the team are working on Linux/Unix and some are working on Windows or Mac which makes the build instructions slightly different and made it harder to troubleshoot issues. <-- Is there a way to overcome this easily?

- Some tasks were dependent on another task completing first, which restricted the amount of time left in the sprint to complete the dependent tasks.

- Growing pains in Jira

## What should the team change before starting the next sprint?

- Conduct any needed tutorials or learning activities early in the sprint to allow more time for individuals to work with their new knowledge. If learning takes place late in a sprint recognize that the related activity could continue into the next sprint.

- More regular standups, online or over voice chat

- Relate tasks as parent/child dependencies in Jira and communicate about them

- Add focus time to help team members onboard to new technologies with deadlines to possibly help the speed of resolving tasks

  - Use “blitzes” or “jam sessions” as needed

- Write bugs for issues found in the code – possibly even for those blocking setup